Initial Project Planning Template

| Date | 29 September 2026 – 2 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3724 |
| Project Name | EduGenie: Google Gemini Powered Learning Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment setup | USN-1 | As a developer, I can set up the project environment with python 3.10+, a virtual environment, requirement.txt and the modular folder structure (templates/static/module files) so that development can begin. | 2 | High | Snehalatha T; Brindha Jansi | 29-09-2026 | 29-09-2026 |
| Sprint-1 | Gemini API Integration | USN-2 | As a developer, I can configure Google Gemini API in config.py using a secure .env file, with automatic model detection and a prioritized fallback chain so all modules share one reliable LLM gateway. | 3 | High | Snehalatha T; Nivetha.E | 29-09-2026 | 29-09-2026 |
| Sprint-1 | Question & Answer | USN-3 | As a student,I can ask any academic pr general-knowledge question and receive a smart,concise,accurate answer in under 180 words. | 3 | High | Brindha jansi; Jothi Lakshmi.K | 29-09-2026 | 30-09-2026 |
| Sprint-1 | Concept Explanation | USN-4 | As a student, I can enter a complex topic and receive and simplified explanation in plain language with a real world examples that I can understand it easily. | 2 | High | Nivetha E; Snehalatha T | 30-09-2026 | 30-09-2026 |
| Sprint-1 | Demo Mode & Error Handling | USN-5 | As a user, I can still use all features with built-in offline content if the API key is missing or the API fails, so that the application never crashes or shows errors | 2 | High | Jothilakshmi K; Nivetha E | 30-09-2026 | 01-10-2026 |
| Sprint-2 | Text summarization | USN-6 | As a student, I can paste a long educational passage and receive a concise summary that retains all key facts, so that I can revise quickly. | 3 | High | Brindha jansi; Snehalatha T | 01-10-2026 | 01-10-2026 |
| Sprint-2 | Quiz Generation | USN-7 | As a student, I can enter a topic and generate 3 multiple-choice questions with 4 options each, select an answer, and instantly see whether it is correct along with the right answer. | 3 | High | Jothilakshmi k; Nivetha E | 01-10-2026 | 01-10-2026 |
| Sprint-2 | Learning Path Recommendation | USN-8 | As a learner, I can request a structured learning path for any topic and receive beginner, intermediate, and advanced levels with timelines, resources, and adaptive study tips. | 3 | High | Brindha jansi; Jothilakshmi k | 01-10-2026 | 02-10-2026 |
| Sprint-2 | Frontend Web Interface | USN-9 | As a user, I can interact with all five modules through a clean, responsive single-page interface where results appear in real time without reloading the page. | 3 | high | Nivetha E; Jothilakshmi K | 02-10-2026 | 02-10-2026 |
| Sprint-2 | Deployment & Function | USN-10 | As a user, I can run the application locally with python run.py, access it at http://127.0.0.1:8000, and verify all five modules through the UI and Swagger documentation at /docs. | 2 | Medium | Snehalatha T; Brindha jansi | 02-10-2026 | 02-10-2026 |